14. GANTT CHART

The following Gantt chart illustrates the project timeline across 12 weeks. Each shaded cell represents a week during which that particular activity is scheduled. Both team members collaborate on research and documentation, while data work and deployment are handled by Rohit Poudel, and model training and evaluation are handled by Keshav KC.

| Activity / Phase | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Research & Planning |  |  |  |  |  |  |  |  |  |  |  |  |
| Literature review |  |  |  |  |  |  |  |  |  |  |  |  |
| Proposal writing |  |  |  |  |  |  |  |  |  |  |  |  |
| Tool & environment setup |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2: Data Analysis |  |  |  |  |  |  |  |  |  |  |  |  |
| Dataset download & merging |  |  |  |  |  |  |  |  |  |  |  |  |
| Exploratory Data Analysis |  |  |  |  |  |  |  |  |  |  |  |  |
| Data preprocessing & encoding |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 3: Model Development |  |  |  |  |  |  |  |  |  |  |  |  |
| Feature selection |  |  |  |  |  |  |  |  |  |  |  |  |
| Model training (DT, KNN, RF, XGBoost) |  |  |  |  |  |  |  |  |  |  |  |  |
| Hyperparameter tuning |  |  |  |  |  |  |  |  |  |  |  |  |
| Model evaluation & comparison |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 4: Deployment |  |  |  |  |  |  |  |  |  |  |  |  |
| Save model with joblib |  |  |  |  |  |  |  |  |  |  |  |  |
| Build FastAPI backend |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop web frontend |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 5: Testing & Documentation |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional & integration testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Final report writing |  |  |  |  |  |  |  |  |  |  |  |  |
| Presentation preparation |  |  |  |  |  |  |  |  |  |  |  |  |
| Project submission |  |  |  |  |  |  |  |  |  |  |  |  |

Legend:

| Research & Planning | Data Analysis | Model Development | Deployment | Testing & Docs |
| --- | --- | --- | --- | --- |

13. ANNEX / APPENDIX

A. Dataset Information

| Dataset Name | Richter’s Predictor: Modeling Earthquake Damage |
| --- | --- |
| Source | DrivenData (https://www.drivendata.org/competitions/57/nepal-earthquake/) |
| Collected By | Central Bureau of Statistics, Nepal & Kathmandu Living Labs |
| Total Records | 260,601 buildings |
| Features | 39 (structural, geographic, categorical, and binary) |
| Target Variable | damage_grade (Grade 1, Grade 2, Grade 3) |

B. Key Python Libraries and Versions

| Library | Version | Purpose |
| --- | --- | --- |
| Python | 3.11+ | Programming language |
| scikit-learn | 1.3+ | ML model training, evaluation, GridSearchCV |
| xgboost | 2.0+ | XGBoost classifier implementation |
| pandas | 2.0+ | Data loading and manipulation |
| numpy | 1.24+ | Numerical computation |
| matplotlib | 3.7+ | Data visualization and charts |
| seaborn | 0.12+ | Statistical plots and heatmaps |
| fastapi | 0.100+ | REST API backend for web deployment |

C. Code Repository

All source code for this project will be hosted on a public GitHub repository. The repository will include a README.md file with setup instructions, a requirements.txt listing all dependencies, the Jupyter Notebook used for training and evaluation, and the FastAPI application code for the web deployment.

GitHub URL: [To be added after repository creation]

D. Sample Features from Dataset

| Feature Name | Type | Description |
| --- | --- | --- |
| geo_level_1_id | Integer | Geographic region identifier (level 1) |
| count_floors_pre_eq | Integer | Number of floors before the earthquake |
| age | Integer | Age of the building in years |
| area_percentage | Integer | Normalized area of the building footprint |
| height_percentage | Integer | Normalized height of the building |
| foundation_type | Categorical | Type of foundation (h, i, r, u, w) |
| roof_type | Categorical | Type of roof (n, q, x) |
| ground_floor_type | Categorical | Type of ground floor (f, m, v, x, z) |
| land_surface_condition | Categorical | Surface condition (n, o, t) |
| has_superstructure_mud_mortar_stone | Binary | Whether walls use mud mortar stone |