8. DEVELOPMENT PLAN

The project is planned over a 4-week period divided into five phases. The responsibilities are split between the two team members, though both collaborate on research and documentation. The table below outlines each phase with its activities, milestones, and timeline.

| Phase | Activities | Milestone | Timeline | Responsibility |
| --- | --- | --- | --- | --- |
| Phase 1: Research & Planning | Literature review, proposal writing, dataset study, tool setup | Proposal approved, environment ready | Week 1 | Both |
| Phase 2: Data Analysis & Preprocessing | Download dataset, perform EDA, handle missing values, encode features, split data | Clean dataset ready for training | Week 1–2 | Rohit Poudel |
| Phase 3: Model Development | Train DT, KNN, RF, and XGBoost. Hyperparameter tuning with GridSearchCV. Feature importance analysis | All four models trained and evaluated | Week 2–3 | Keshav KC |
| Phase 4: Deployment | Save best model with joblib, build FastAPI backend, develop web form frontend | Working web application | Week 3–4 | Rohit Poudel |
| Phase 5: Testing & Documentation | Test web app, verify accuracy, write final report, prepare presentation | Final report submitted, project demonstrated | Week 4 | Both |

Responsibilities:

This project is carried out by two team members under the supervision of Mr. Diwash Sapkota. Rohit Poudel handles data preprocessing, EDA, and web application development. Keshav KC handles model training, hyperparameter tuning, and evaluation. Both members contribute to the research, documentation, and testing phases.

14. GANTT CHART

The Gantt chart below shows the project schedule across 4 weeks with daily-level granularity grouped by week. Overlapping colors indicate phases that run in parallel to meet the compressed timeline.

| Activity / Phase | Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- | --- |
| Phase 1: Research & Planning |  |  |  |  |
| Literature review & proposal |  |  |  |  |
| Dataset study & tool setup |  |  |  |  |
| Phase 2: Data Analysis & Preprocessing |  |  |  |  |
| Dataset download & merging |  |  |  |  |
| Exploratory Data Analysis |  |  |  |  |
| Data preprocessing & encoding |  |  |  |  |
| Train-test split & feature scaling |  |  |  |  |
| Phase 3: Model Development |  |  |  |  |
| Feature selection |  |  |  |  |
| Train DT & KNN models |  |  |  |  |
| Train RF & XGBoost models |  |  |  |  |
| Hyperparameter tuning (GridSearchCV) |  |  |  |  |
| Model evaluation & comparison |  |  |  |  |
| Phase 4: Deployment |  |  |  |  |
| Save model with joblib |  |  |  |  |
| Build FastAPI backend |  |  |  |  |
| Develop web form frontend |  |  |  |  |
| Integration & end-to-end testing |  |  |  |  |
| Phase 5: Testing & Documentation |  |  |  |  |
| Functional & accuracy testing |  |  |  |  |
| Final report writing |  |  |  |  |
| Presentation & submission |  |  |  |  |

Legend:

| Research & Planning | Data Analysis | Model Development | Deployment | Testing & Docs |
| --- | --- | --- | --- | --- |