8. DEVELOPMENT PLAN

The project is planned over a 10-week period divided into five phases. Since this is an individual project, all tasks are carried out by the student under the guidance of the project supervisor. The table below outlines the phases, their key activities, expected milestones, and timeline.

| Phase | Activities | Milestone | Timeline |
| --- | --- | --- | --- |
| Phase 1: Research & Planning | Literature review, proposal writing, dataset study, tool setup | Proposal approved, development environment ready | Week 1–2 |
| Phase 2: Data Analysis & Preprocessing | Download dataset, perform EDA, handle missing values, encode features, split data | Clean and processed dataset ready for training | Week 3–4 |
| Phase 3: Model Development | Train Decision Tree, KNN, Random Forest, and XGBoost models. Perform hyperparameter tuning using GridSearchCV. Run feature importance analysis | All four models trained and evaluated with comparison metrics | Week 5–7 |
| Phase 4: Deployment | Save best model with joblib, build FastAPI backend, develop web form frontend, integrate prediction pipeline | Working web application that accepts input and returns damage grade | Week 8–9 |
| Phase 5: Testing & Documentation | Test the web app with sample inputs, verify prediction accuracy, write final report, prepare presentation | Final report submitted, project demonstrated | Week 10 |

Responsibilities

Since this is an individual microdegree project, all phases are handled by the student. The project supervisor provides guidance during the research, design review, and final evaluation stages.